# Gifts App — Product Specification

Version: 1.0 — Draft for implementation planning
Organization: Student Union (“Aguda”), Hebrew University

## 1. Purpose

Build a web application that synchronizes student information from the university, maintains a historical student database, and manages gift selection and distribution.

The database will serve as the foundation for a future Aguda CRM, recording student interactions such as gift collection, merchandise purchases, and Kossel membership purchases.

## 2. Scope and Technology Requirements

The system will consist of four components:

- University student-data integration.

- PostgreSQL database and shared backend services.

- Aguda staff and administrator interface.

- Student-facing interface.

Required technologies:

- JavaScript for the university integration and application backend (Node.js).

- PostgreSQL for persistent storage.

- AWS for deployment.

- Next.js or React for the Frontend

Scope distinction: Gift management is part of the initial release. The database must support additional interaction types, but merchandise sales and Kossel purchase interfaces are outside the initial scope unless separately agreed.

## 3. University Integration

### 3.1 Data retrieval

The integration must retrieve the university’s current student list using the connection logic contained in the existing Excel Visual Basic/VBA script.

The programmer must:

- Review the existing script and document its authentication, request, and response behavior.

- Convert the relevant logic to JavaScript.

- Map the university response to the database fields defined below.

- Retrieve Aguda membership status where available from the university source.

- Validate and normalize the imported data before applying updates.

The existing Excel file, script, credentials, and access instructions must be supplied before integration work begins. The exact integration protocol must be confirmed from those materials.

### 3.2 Scheduling

Administrators must be able to:

- Enable or disable scheduled synchronization.

- Choose daily or weekly execution.

- Select the execution time and, for weekly runs, the day of the week.

- Run synchronization on demand.

- View the current run status and previous run results.

Scheduling must use the Asia/Jerusalem timezone and handle daylight-saving changes.

### 3.3 Network access

Support the following connection options:

| Option | Requirement |
| --- | --- |
| IP allowlisting | University requests must originate from a fixed AWS public egress IP using an Elastic IP. The university must allowlist that IP. |
| VPN | Support connectivity through the university-approved VPN solution identified as “Rumba,” subject to confirmation of its unattended execution requirements. |

Only the selected connection method needs to be active in production. VPN compatibility and authentication must be validated before committing to that deployment option.

### 3.4 Synchronization behavior

The integration must call a shared database-module function to apply the retrieved student list.

Each synchronization must:

- Create a synchronization-run record.

- Retrieve and validate the complete source response.

- Insert new students.

- Update changed information while preserving history.

- Update membership and university-list presence history.

- Record counts of added, changed, unchanged, missing, and rejected records.

- Record completion or failure and any actionable errors.

Important rules:

- Students must never be deleted because they disappear from the source list.

- Missing-student status must only be updated after a validated, complete synchronization.

- A failed or incomplete retrieval must not mark students as absent.

- Reprocessing the same data must not create duplicate students or history entries.

- Concurrent synchronization runs must be prevented.

- Unexpected empty responses or substantial drops in record count must be flagged for review before absence updates are applied.

## 4. Database Requirements

### 4.1 General principles

Use PostgreSQL as the authoritative datastore, possibly add MongoDB if desired

Each student must have an internal system identifier. National ID and HUJI ID must be stored as text to preserve leading zeros.

The database must provide both:

- A convenient view of the student’s latest information.

- Historical records showing changes over time.

All historical records must identify their source and the synchronization run or staff action that created them.

### 4.2 Student fields

The following university fields must be supported. The programmer must confirm source types, optional fields, and code meanings during integration.

| Category | Required fields |
| --- | --- |
| Identity and names | שם מלא, שם פרטי, שם משפחה, שם מלא באנגלית, מספר זהות, מזהה HUJI, מגדר |
| Contact information | מייל אוניברסיטאי, מייל אישי, מייל מועדף, טלפון, מצב פרטי קשר |
| Academic information | פקולטה, פקולטת אם, שנת לימודים, קמפוס, אוכלוסייה מיוחדת, תוכנית לימודים, קוד תוכנית, שם חוג, קוד חוג, שם מסלול, קוד מסלול, שנה במסלול, היקף מסלול |

### 4.3 Logical data model

| Entity | Purpose |
| --- | --- |
| Students | Stable student identity and first-seen/last-seen timestamps. |
| Student profile history | Versioned names, gender, and contact information. |
| Academic history | Versioned faculty, campus, program, department, track, and related academic information. |
| Membership history | Aguda membership periods and status changes. |
| University presence history | Periods when a student appears or does not appear in the university list. |
| Interactions | Gift collection and future merchandise or Kossel membership interactions. |
| Staff users and campus permissions | Staff accounts, roles, and permitted campuses. |
| Gift campaigns | Distribution periods, eligibility settings, and associated questionnaires. |
| Gift options and inventory | Gift descriptions and quantities by campaign and collection location. |
| Questionnaire versions and responses | Published questions and student answers. |
| Reservations and distributions | Selected gifts, reservation status, and actual handover records. |
| Synchronization runs | Import status, timestamps, counts, and errors. |
| Audit log | Administrative changes and sensitive operational actions. |

This is a logical model; the programmer may adjust the physical schema while preserving the required behavior.

### 4.4 History rules

When profile or academic data changes:

- Close the previous version’s validity period.

- Create a new version with the changed values.

- Preserve previous values.

- Avoid creating a new version when the values are unchanged.

Use separate timestamps for:

- Observed at: when the system retrieved or recorded the information.

- Effective from: when the source says the information became effective, if provided.

If the source supplies no effective date, use the first observation timestamp and identify it as an observed date.

Academic records must support multiple simultaneous programs or tracks if the source returns them.

### 4.5 Aguda membership

Membership must support member, non-member, and unknown.

Store each observed membership period, including transitions such as:

Member → Non-member → Member

The first observation of a status must not be presented as the student’s actual joining or leaving date unless the source provides that date.

Absence from the university list must not automatically mean non-membership.

### 4.6 Interaction history

Each interaction must include:

- Student identifier.

- Interaction type.

- Event timestamp.

- Relevant campaign, product, or service.

- Campus or collection location, where applicable.

- Staff user or system source.

- Status and relevant details.

The staff interface must display these records as a chronological student history.

## 5. Gift Campaigns, Eligibility, and Inventory

The system must distinguish gift eligibility, gift reservation, physical distribution, and student confirmation.

### 5.1 Campaign configuration

Administrators must be able to configure:

- Campaign name and active dates.

- Participating campuses and collection locations.

- Gift options.

- Inventory quantities.

- Questionnaire.

- Eligibility rules.

- Reservation expiry, if used.

Proposed default, subject to approval: An eligible Aguda member may receive one gift per campaign. Eligibility may additionally depend on university-list presence, campus, or other agreed criteria.

All eligibility checks must run on the backend and return a clear reason when a student is ineligible.

### 5.2 Inventory rules

For each gift and collection location, track:

- Total allocated stock.

- Active reservations.

- Distributed quantity.

- Available quantity.

Available quantity = allocated stock − active reservations − distributed quantity.

Selecting a gift must create a reservation and reduce available stock. Confirming handover must move the quantity from reserved to distributed without deducting it twice.

Inventory updates must be transactional:

- Stock must never become negative.

- Two students competing for the last item cannot both reserve it.

- Repeated requests must not create duplicate reservations.

- Cancelled or expired reservations must release stock.

- Inventory adjustments must record the administrator and reason.

Proposed rule: A selection made during the questionnaire is provisional. Create the reservation after the completed submission passes eligibility validation. Ineligible students must not hold stock.

## 6. Aguda Interface

### 6.1 Login and account management

Staff must log in before accessing student information or recording distributions.

Administrators must be able to:

- Add staff accounts.

- Edit name, phone number, and email.

- Assign or change access level.

- Assign permitted campuses.

- Initiate password resets.

- Remove access by deactivating accounts.

Deactivation must preserve the user’s historical actions.

### 6.2 Access levels

| Role | Permissions |
| --- | --- |
| Administrator | Manage users, permissions, synchronization, campaigns, questionnaires, inventory, and all-campus operations. |
| All-campus staff | Search students and distribute gifts across all campuses. |
| Campus-specific staff | Search students and distribute gifts within assigned campuses. |

Campus restrictions must be enforced by backend authorization, including direct API requests. The rules governing cross-campus collection must be agreed before implementation.

### 6.3 Student lookup

Staff must be able to search by:

- National ID.

- University email.

The result must show:

- Student identity and relevant campus information.

- Current Aguda membership status.

- Membership-data timestamp.

- Gift eligibility and reason.

- Selected or reserved gift.

- Whether a gift has already been distributed for the campaign.

- Distribution date, location, and staff user.

- Student confirmation status.

- Previous Aguda interactions (future only)

### 6.4 Gift distribution

Authorized staff must be able to record that a gift was handed over.

Before committing the action, the backend must recheck:

- Staff permissions.

- Campaign status.

- Student eligibility.

- Existing distribution records.

- Reservation and inventory availability.

A successful handover must create a distribution record and a student interaction.

Duplicate handovers must be blocked. Corrections must be administrator-controlled and audited rather than silently deleting the original record.

## 7. Student Interface

### 7.1 Landing page and identification

Students must be able to enter their national ID.

Recommended requirement: Verify access through a one-time code sent to a university-known email address before displaying membership information or allowing reservations. National ID entry alone does not verify identity. The verification method requires approval before implementation.

The page must handle invalid input, unknown students, and temporary service failures with clear messages.

### 7.2 Questionnaire

Students must receive the campaign questionnaire and submit answers.

The interface must:

- Indicate required questions.

- Validate answers.

- Preserve answers while moving between steps.

- Prevent duplicate completed submissions.

- Store the questionnaire version associated with each response.

Administrators must be able to configure and publish questions. Published versions must remain identifiable after later edits.

### 7.3 Gift selection

Students must be able to select an available gift for their permitted collection location.

The backend must recheck availability when creating the reservation. If the selected gift becomes unavailable, the student must be prompted to choose another option without losing questionnaire answers.

Each student may have only one active reservation per campaign under the proposed default rule.

### 7.4 Final page

After completing the questionnaire and gift selection, show:

- Whether the student is an Aguda member.

- Whether the student is eligible for the campaign.

- A reason if ineligible.

- The reserved gift, if eligible and successfully reserved.

- Collection location and instructions.

- Reservation expiry, if applicable.

- Existing collection status if the gift was already distributed.

### 7.5 Student receipt confirmation

The final page must include a “Confirm gift received” button.

Proposed behavior: Enable confirmation after staff have recorded the handover. Store the student’s confirmation timestamp separately.

Student confirmation must not deduct inventory again or create a second distribution record. Repeated clicks must return the existing confirmation.

## 8. Shared Backend Requirements

Provide shared services for:

- Applying university synchronization results.

- Retrieving student profiles and interaction history.

- Evaluating membership and gift eligibility.

- Managing campaigns, questionnaires, and inventory.

- Creating, changing, cancelling, and expiring reservations.

- Recording staff handover.

- Recording student receipt confirmation.

- Managing staff users and permissions.

Both interfaces must use the same eligibility and inventory logic.

Mutating operations must support safe retries and enforce database constraints against duplicate reservations and distributions.

## 9. Operational and Security Requirements

- Deploy the application and integration worker to AWS.

- Keep PostgreSQL inaccessible from the public internet.

- Use HTTPS and securely store credentials and secrets.

- Enforce permissions on every protected backend operation.

- Rate-limit login, student identification, and verification attempts.

- Avoid recording full national IDs, credentials, or questionnaire answers in routine logs.

- Maintain database backups and document the restore process.

- Monitor synchronization failures and application errors.

- Display the last successful synchronization time to staff.

- Use UTC for stored timestamps and local time for display.

- Support Hebrew text, right-to-left layouts, and mobile use.

- Agree data retention, questionnaire access, and acceptable data freshness before launch.

## 10. Acceptance Criteria

The initial release is complete when:

- Scheduled and manual university synchronization work through the approved network connection.

- Identical repeated imports create no duplicate students or historical versions.

- Changed profile, academic, and membership information retains previous values.

- Students missing from a complete import remain stored with absence history.

- Failed or partial imports do not mark students absent.

- Membership transitions, including rejoining, are preserved.

- Staff can search by national ID or university email.

- Campus-specific staff cannot access operations outside their permissions.

- Students can complete the questionnaire and reserve an available gift.

- Concurrent reservations for the last item result in only one successful reservation.

- Each student can receive only the permitted number of gifts per campaign.

- Staff handover records appear in the student’s interaction history.

- Student receipt confirmation is stored separately and does not change inventory.

- Account deactivation and password resets work while preserving audit history.

- Backup restoration is demonstrated in a test environment.

## 11. Decisions and Inputs Required Before Implementation

| Item | Required clarification |
| --- | --- |
| University integration | Supply Excel/VBA script, sample response, credentials, and access instructions. |
| Membership source | Confirm how membership is represented and whether explicit effective dates exist. |
| Student matching | Confirm the authoritative identity key and how ID conflicts are resolved. |
| Network connection | Choose IP allowlisting or validate Rumba VPN compatibility. |
| Eligibility | Define membership, enrollment, campus, campaign limits, and exception rules. |
| Student verification | Approve the identity-verification method. |
| Reservations | Define expiry, cancellation, gift changes, and handling of eligibility changes. |
| Collection rules | Define whether students may collect at another campus. |
| Questionnaire | Supply questions, required answers, and who may view responses. |
| Staff-only distribution | Confirm whether gifts may be handed over without a prior online reservation. |
| Data freshness | Define when outdated membership data should block or flag distribution. |

## 12. Programmer Deliverables

- Application source code and setup instructions.

- Database schema and migrations.

- University integration and field-mapping documentation.

- Working staff and student interfaces.

- AWS deployment configuration.

- Automated verification of synchronization, authorization, eligibility, and inventory concurrency.

- Administrator guide covering campaigns, inventory, users, synchronization, and corrections.

- Documented backup and recovery procedure.